**Chengdu University of Technology Oxford Brookes College**

**Project Module (CHC 6096)**

**Weekly Report Sheet - 2023/2024 Academic Year**

|  |  |
| --- | --- |
| STUDENT NAME: | Flicker |
| STUDENT NUMBER: | 202018010135 |
| SUPERVISOR NAME: | Aymen Chebira |
| WEEK NUMBER | 4 |
| DATE: | 2023/11/24 |
| **Action plan for the current week:**   1. Design and modify the functional UI interface of the website, including activity plan, exercise task, and calories calculation functions 2. Configure the Vue framework on the laptop to build the website, as well as the required programme environment 3. Complete the ER diagram of the database and sort through all the types of data might needed to store such as, account number, password, and user name 4. Study the courses online about how to use the Java to complete the basic front end page | |
| **Challenges and issues encountered in the week:**   1. In ER diagram design, the relationships and attribute between different data types are difficult to disentangled 2. In functional UI page, px value of the page is no correct, which leads the page unsightly | |
| **Action plan for the next week:**   1. Configure JavaScript environment on the laptop 2. According to the UI design, complete the website front-end construction with CSS and JavaScript. | |
| **Supervisor Feedback:**  UI design is correct, but developers need to separate the introduction and functional page to decrease the difficulty and reduce the workload of development | |