**Chengdu University of Technology Oxford Brookes College**

**Project Module (CHC 6096)**

**Weekly Report Sheet - 2023/2024 Academic Year**

|  |  |
| --- | --- |
| STUDENT NAME: | Flicker |
| STUDENT NUMBER: | 202018010135 |
| SUPERVISOR NAME: | Aymen Chebira |
| WEEK NUMBER | 6 |
| DATE: | 2023/12/09 |
| **Action plan for the current week:**   1. Configure Vue environment on the laptop 2. Accomplish the first page of the website and the Sign-up and logout functions 3. Accomplish the database design, including id of trainer and coach, appointment, and buyers. | |
| **Challenges and issues encountered in the week:**   1. The connection between the database and the website could not work properly, resulting in local host could not connected to website successfully 2. The null value is set incorrectly, which is not refer to the correct database setup method | |
| **Action plan for the next week:**   1. Develop curriculum function of the fitness website 2. Improve the database connected to website and render the primary key connected to user-mapper 3. Modify the home page picture to make it aesthetic | |
| **Supervisor Feedback:**  While developing functions, debug and modify as well. There is no need to make the work perfect once and for all. | |